Sprint Planning

Sprint 1

Epic 1: Data Collection

- Gathering Credit Card Dataset (USN1) – 2

- Loading Dataset into Python (USN2) – 1

Epic 2: Data Preparation

- Handling Missing Values (USN3) – 3

- Data Cleaning and Preprocessing (USN4) – 3

- Feature Selection and Encoding (USN5) – 3

Total Story Points in Sprint 1 = 2 + 1 + 3 + 3 + 3 = 12

Sprint 2

Epic 3: Model Development

- Training Decision Tree Model (USN6) – 3

- Evaluating Model Performance (USN7) – 2

- Comparing with XGBoost Model (USN8) – 3

Epic 4: Web Application Development

- Developing Flask Backend (USN9) – 5

- Designing HTML/CSS User Interface (USN10) – 3

Epic 5: Testing & Deployment Preparation

- Functional Testing and Documentation (USN11) – 4

Total Story Points in Sprint 2 = 3 + 2 + 3 + 5 + 3 + 4 = 20

Total Story Points

- Sprint 1 = 12

- Sprint 2 = 20

Total Story Points = 12 + 20 = 32

Number of Sprints = 2

Velocity = Total Story Points / Number of Sprints

Velocity = 32 / 2 = 16 Story Points per Sprint

Team Velocity = 16 Story Points per Sprint