Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 12 july 2026 |
| --- | --- |
| Team ID | Vasundhara361@gmail.com |
| Project Name | Credit card approval prediction |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Product Backlog and Sprint Schedule

Sprint; Functional Requirement (Epic); User Story Number; User Story / Task; Story Points; Priority; Team Members. Sprint-1; Data Collection; USN-1; As a developer, I can collect the credit card approval dataset for model training.; 2; High; Team. Sprint-1; Data Collection; USN-2; As a developer, I can load the dataset into Python for analysis.; 1; High; Team. Sprint-1; Data Preparation; USN-3; As a developer, I can clean the dataset by handling missing values.; 3; High; Team. Sprint-1; Data Preparation; USN-4; As a developer, I can encode categorical features and prepare the data for training.; 3; High; Team. Sprint-1; Data Preparation; USN-5; As a developer, I can split the dataset into training and testing sets.; 3; Medium; Team. Sprint-2; Model Development; USN-6; As a developer, I can train a Decision Tree model for credit card approval prediction.; 3; High; Team. Sprint-2; Model Evaluation; USN-7; As a developer, I can evaluate the model using accuracy and performance metrics.; 2; High; Team. Sprint-2; Model Comparison; USN-8; As a developer, I can compare the Decision Tree model with the XGBoost model.; 3; Medium; Team. Sprint-2; Web Application; USN-9; As a user, I can enter applicant details through a web form.; 5; High; Team. Sprint-2; Prediction; USN-10; As a user, I can receive an instant credit card approval prediction.; 3; High; Team. Sprint-2; Testing & Documentation; USN-11; As a developer, I can test the application and prepare the project documentation.; 4; Medium; Team.

Project Tracker, Velocity & Burndown Chart: (4 Marks)

Sprint Schedule

Sprint; Total Story Points; Duration; Sprint Start Date; Sprint End Date (Planned); Story Points Completed (as on Planned End Date); Sprint Release Date (Actual). Sprint-1; 12; 6 Days; 20 Jan 2025; 25 Jan 2025; 12; 25 Jan 2025. Sprint-2; 20; 6 Days; 27 Jan 2025; 01 Feb 2025; 20; 01 Feb 2025.